RUCHITA INTERIORS

Quotation · Invoice · Payment Management System

Simple Project Plan — for sharing

Version 1.0  ·  26 September 2026  ·  Status: Planning (not yet implemented)

# 1. What We Are Building

A professional, installable web app (PWA) for Ruchita Interiors that manages the complete business flow from client enquiry to final payment — replacing manual quotation and billing work with one clean system. It is for one business user (the owner) and works equally well on phone and desktop.

Design approach: a clean, accessible interface built on warm neutrals and near-black actions, with the brand gold reserved for select highlights (active navigation, selected states, document totals) — light and dark themes included. All text meets WCAG contrast standards and status colors follow universal conventions (green = paid/approved, amber = partial, red = rejected).

The flow it supports:

LOGIN → DASHBOARD → CLIENT → QUOTATION (work items, quantities, rates, discount, GST) → PREVIEW → APPROVE → INVOICE → RECORD ADVANCE/PAYMENTS → TRACK OUTSTANDING → PROFESSIONAL PDF DOCUMENTS

## Technology at a Glance

| Layer | Choice |
| --- | --- |
| Frontend | React + TypeScript + Vite (PWA, installable, mobile-first) |
| Backend | Flask REST API (Python) |
| Database | SQLite — the final production database: reliable, single-file, with built-in backup support |
| Documents | Branded A4 print/PDF views of quotations and invoices |
| Security | Login with hashed passwords, protected APIs, session cookies |

# 2. How the Business Flow Works

Login securely with email and password.

Dashboard shows the current business position at a glance.

Create a client (name, phone, email, site/project address).

Create a quotation — add work items grouped by space (Kitchen, Wardrobe, False Ceiling, etc.) with unit, quantity and rate; amounts calculate automatically.

Apply a discount (percentage or fixed ₹), GST %, and any other charges.

Preview the branded quotation document and save it as a draft.

Mark it Sent; when the client agrees, mark it Approved.

Create the invoice from the approved quotation — all details are copied as a locked snapshot so later edits can never change issued documents.

Record advance and part payments (amount, date, method, reference).

The system tracks Amount Paid and Outstanding until the invoice is fully Paid.

Print or download professional PDF documents for both quotation and invoice.

A quotation can be Draft, Sent, Approved, Rejected, Expired or Converted to Invoice — and every number (quotation value, invoiced, received, outstanding) is tracked separately so reports are always accurate.

# 3. Main Features

| Area | What the User Gets |
| --- | --- |
| Dashboard | Quotation counts by status, total quotation value, approved value, invoiced amount, payments received, outstanding amount, recent activity, simple trends |
| Clients | Add/edit/search/archive clients; each client shows full history — quotations, invoices, payments, outstanding |
| Quotations | Auto numbering (QTN-2026-0001…), space-wise work items, qty × rate auto totals, %/₹ discount, GST, other charges, status tracking, duplicate, preview |
| Invoices | One-click creation from approved quotations, separate numbering (INV-2026-0001…), editable until issued, professional document |
| Payments | Advance, partial and multiple payments; payment methods and references; automatic Unpaid / Partially Paid / Paid status; overpayment blocked |
| Documents | Branded A4 quotation & invoice PDFs matching the Ruchita Interiors gold/black identity — logo, item table, totals, terms, signatory, footer; multi-page safe |
| Settings | Company details, logo upload, GST default, prefixes, validity days, bank/UPI details, default terms, signatory — all changeable without code |
| Security | Single-user login with hashed password, protected pages and APIs, safe file upload, no secrets in code |
| Mobile / PWA | Installable app on phone & desktop, bottom navigation, touch-friendly, no horizontal scrolling, works in poor network with clear offline messages |
| Design System | Research-backed accessible palette (warm neutrals + brand gold accents), light/dark themes, clear status colors, print-quality branded documents |

# 4. Important Guarantees Built Into the Design

No floating-point money errors — all amounts are stored and calculated in exact paise; the backend is always the source of truth for totals.

Numbering is permanent — quotation/invoice numbers are sequential, unique, and never reused, even after deletions or a restart.

Issued documents never change — invoices are snapshots; editing settings or clients later cannot alter a past invoice.

Accident-proof — destructive actions need confirmation; financial records are archived, not silently deleted.

No silent failures — if offline, saving is clearly disabled instead of pretending data was stored.

Safe data storage — the entire database is a single SQLite file with WAL mode, integrity checks and a one-click backup option from Settings.

# 5. Implementation Plan (Phases)

| # | Phase | Delivers |
| --- | --- | --- |
| 1 | Foundation | Project skeleton: React frontend + Flask backend running, branding shell, PWA setup |
| 2 | Authentication | Secure login, session handling, protected routes, password change |
| 3 | Database & Settings | Full database schema and the complete Settings module with logo upload |
| 4 | Clients | Client management with search, archive and history view |
| 5 | Quotation Engine | The core: items, calculations, discount/GST, numbering, statuses, list & editor |
| 6 | Quotation Document | Branded A4 quotation PDF/print view |
| 7 | Invoice System | Quotation → invoice conversion (snapshot), invoice numbering, invoice documents |
| 8 | Payments | Advance/partial payments, outstanding tracking, paid status |
| 9 | Dashboard | Accurate business metrics and charts |
| 10 | PWA & Mobile | Installability, offline behavior, full mobile polish |
| 11 | Hardening | Security review, edge cases, error states |
| 12 | Testing & Release | Automated tests, end-to-end pass, production checklist |

Each phase has detailed acceptance criteria in the full technical plan (PLAN.md) and must pass before the next phase begins.

# 6. Quality Assurance

Financial accuracy — dedicated automated tests for every calculation: line totals, discounts, GST rounding, payment math.

Numbering tests — sequential generation, year rollover, no reuse after deletion.

Lifecycle tests — every status change is validated; illegal changes are blocked.

End-to-end test — Login → Client → Quotation → Approval → Invoice → Payments → Dashboard, verified on desktop and mobile viewports.

Multi-page PDFs — long quotations are tested for clean page breaks, repeated headers and visible totals.

# 7. Scope Notes

Included now:

Everything a reliable single-user quotation/invoice/payment system needs — listed in sections 1–6 above.

Deliberately excluded for the future (architecture will not block them):

Multiple users/roles, employee logins, client portal, online approvals, online payment gateway, email/WhatsApp sending, inventory, expenses, vendor management. These are documented as future scalability options only — nothing unnecessary is built now.

# 8. Reference Documents

PLAN.md — full technical plan (database design, API spec, calculation rules, security architecture, acceptance criteria).

Branding references — ruchitainteriors.in, supplied logo and quotation sample (visual direction: gold / black / warm off-white).

Prepared for Ruchita Interiors · ruchitainteriors.in